# AfriMet - Build Plan.md

## Project Goal

Build a production-ready AI-powered metabolic health platform focused on African and diaspora populations.

Build sequentially.

Never build the entire platform in one AI prompt.

Each sprint must produce a working system before moving forward.

# Sprint 0 — Infrastructure & Environment

Objective:

Create the foundation.

Deliverables:

- GitHub repository

- Supabase project

- Vercel project

- Local development environment

- Environment variables configured

Success Criteria:

- Project runs locally

- GitHub connected

- Vercel connected

- Supabase connected

No application features yet.

# Sprint 1 — Application Foundation

Objective:

Create application skeleton.

Deliverables:

- Next.js application

- TypeScript

- TailwindCSS

- Navigation

- Layout system

- Landing page

- Theme support

Pages:

- Home

- Login

- Register

- Dashboard placeholder

Success Criteria:

User can open application and navigate.

No authentication yet.

# Sprint 2 — Authentication System

Objective:

Create user identity layer.

Deliverables:

- Email registration

- Login

- Logout

- Password reset

- Protected routes

- Session persistence

Provider:

Supabase Auth

Future Ready:

- Google OAuth support

Success Criteria:

Users can create accounts and return later.

# Sprint 3 — User Profile System

Objective:

Collect health profile information.

Deliverables:

- Onboarding flow

- Profile page

- User preferences

Fields:

- Age

- Sex

- Height

- Weight

- Country

- Activity level

- Goal

Success Criteria:

User profile stored successfully.

# Sprint 4 — Meal Logging System

Objective:

Capture meal information.

Deliverables:

- Image upload

- Text meal entry

- Meal history

- Meal detail page

Storage:

Supabase Storage

Success Criteria:

Users can store meals.

No AI yet.

# Sprint 5 — Nutrition Intelligence Layer

Objective:

Create African food database.

Deliverables:

- Food dataset

- Categories

- Search

- Food mapping

Coverage:

- Nigeria

- Ghana

- Kenya

- South Africa

Success Criteria:

System recognizes supported foods.

# Sprint 6 — AI Meal Analysis

Objective:

Analyze meals.

Deliverables:

- Photo analysis

- Text analysis

- Nutrition estimates

Outputs:

- Calories

- Protein

- Fat

- Carbs

- Fiber

Provider:

OpenAI

Success Criteria:

Meal receives nutrition breakdown.

# Sprint 7 — Metabolic Scoring

Objective:

Generate health insights.

Deliverables:

- Metabolic score

- Glycemic impact estimate

- Satiety estimate

- Health explanation

Success Criteria:

Every meal receives metabolic feedback.

# Sprint 8 — Recommendation Engine

Objective:

Generate useful actions.

Deliverables:

- Weight-loss recommendations

- Weight-gain recommendations

- Cost-saving recommendations

- Healthier alternatives

Success Criteria:

Recommendations are personalized.

# Sprint 9 — Dashboard & Analytics

Objective:

Create user insights.

Deliverables:

- Daily trends

- Weekly trends

- Monthly trends

- Nutrition charts

- Metabolic charts

Success Criteria:

Users understand behavior over time.

# Sprint 10 — Quality Assurance

Objective:

Stabilize platform.

Tasks:

- Error handling

- Loading states

- Empty states

- Accessibility

- Mobile testing

Success Criteria:

Platform behaves predictably.

# Sprint 11 — Deployment

Objective:

Launch MVP.

Tasks:

- Production deployment

- Environment variables

- Domain connection

- Security review

Success Criteria:

Public users can access platform.

# Post-MVP Roadmap

Version 2:

- AI Coach

- Family accounts

- Meal plans

Version 3:

- Research dashboard

- Public health insights

Version 4:

- Mobile app

- Wearables

- Clinical integrations

# Build Rule

Before starting a new sprint:

Previous sprint must be working.

No exceptions.