# AfriMet - Project Status.md

## Product

AfriMet

## Product Summary

AfriMet is an AI-powered metabolic health platform designed for African and diaspora populations.

The platform helps users understand the nutritional, metabolic, and financial impact of meals through culturally-aware nutrition intelligence, meal analysis, health recommendations, and longitudinal tracking.

Primary focus:

- African foods

- Diaspora populations

- Metabolic health

- Health education

- Affordable nutrition

## Strategic Purpose

This project exists to:

- Solve a real health problem.

- Build a meaningful Health + Tech portfolio asset.

- Support Health Data Science career development.

- Support postgraduate research and innovation.

- Demonstrate product thinking and systems thinking.

- Potentially evolve into a startup or public health platform.

## Current Development Stage

Sprint 2 – Authentication

## Completed Documents

✓ Vision.md

✓ Requirements.md

✓ Architecture.md

✓ Technical Specification.md

✓ Setup Blueprint.md

✓ Build Plan.md

✓ Sprint 0 Implementation Prompt

✓ Sprint 0 Verification Checklist

✓ Sprint 0 Troubleshooting Guide

## Product Decisions Already Locked

Frontend:

- Next.js

- TypeScript

- TailwindCSS

Backend:

- Next.js API Routes

Database:

- Supabase PostgreSQL

Authentication:

- Supabase Auth

Storage:

- Supabase Storage

Deployment:

- Vercel

Version Control:

- GitHub

AI Provider (Initial):

- OpenAI

Google OAuth:

- Planned

MongoDB:

- Rejected

Express Backend:

- Rejected

Manual JWT Authentication:

- Rejected

## Build Philosophy

Build sequentially.

Never build the entire platform in a single prompt.

Each sprint must be:

- Implemented.

- Verified.

- Approved.

before moving to the next sprint.

## Planned Sprint Roadmap

Sprint 0

Infrastructure & Environment

Status:
Completed

Sprint 1

Application Foundation

Status:
Completed

Sprint 2

Authentication

Status:
Ready

Sprint 3

User Profiles

Status:
Not Started

Sprint 4

Meal Logging

Status:
Not Started

Sprint 5

Nutrition Intelligence Layer

Status:
Not Started

Sprint 6

AI Meal Analysis

Status:
Not Started

Sprint 7

Metabolic Scoring

Status:
Not Started

Sprint 8

Recommendation Engine

Status:
Not Started

Sprint 9

Dashboard & Analytics

Status:
Not Started

Sprint 10

Quality Assurance

Status:
Not Started

Sprint 11

Deployment

Status:
Not Started

## Immediate Next Action

Execute Sprint 2.

## Sprint 0 Exit Criteria

The following must pass:

- Project runs locally

- GitHub connected

- Supabase connected

- Vercel connected

- Environment variables configured

- README created

- .env.example created

Only after all Sprint 0 checks pass may Sprint 1 be generated.

## Continuation Instructions For Future AI

When resuming this project:

- Read:

  - Vision.md

  - Requirements.md

  - Architecture.md

  - Technical Specification.md

  - Setup Blueprint.md

  - Build Plan.md

  - Project Status.md

- Determine current sprint.

- Review completed sprint outputs.

- Generate:

  - Next Sprint Implementation Prompt

  - Next Sprint Verification Checklist

  - Next Sprint Troubleshooting Guide

- Do not redesign the product unless explicitly instructed.

- Preserve previously approved architectural decisions.

## Project Health

Status:
Healthy

Risk Level:
Low

Documentation Completeness:
High

Development Progress:
Sprint 1 Complete

Next Milestone:
Sprint 2 Execution